1. Project & Team Information

| Project Name: | Funti3r Pay & Talent Launchpad |
| --- | --- |
| Builder / Team Name: | Funti3r |
| Primary Contact (Name + Email): | Wiz" Hlangwane (CEO) - wiz@funti3r.xyz |
| Ambassador Chapter: |  |
| Ambassador Chapter Lead: |  |
| Date Submitted: | 10/3/2026 |
| Suggested Sprint Start Date: | 01/04/2026 |

2. Instawards Overview & Intent

2.1 Instawards Purpose (for Builder Context)

Instawards are designed to support short, clearly scoped, execution-focused work that helps a project make tangible progress toward building on Stellar. Instawards are meant to fund specific, achievable outcomes that can be completed and demonstrated within 30 days or less.

This SOW represents a shared commitment between the Builder and the Ambassador Chapter Lead on what will be delivered, why it matters, and how success will be verified.

3. Problem Statement & Objective

| Problem Being Addressed | What specific problem, gap, or blocker is this Instaward intended to solve? | Enterprises struggle to pay global teams quickly and compliantly in growth markets where existing payment rails are brittle and high-cost. |
| --- | --- | --- |
| Objective of This Instaward | In one or two sentences, what will be true at the end of 30 days if this Instaward is successful? | 30 days, we will have a functional programmatic payout system using Rust and Soroban that integrates with a Stellar Anchor (e.g., MoneyGram) to facilitate instant, compliant disbursements. |
| Example prompts for builders: What is currently preventing progress? What is unclear, missing, or unbuilt today? Why is this problem worth solving now? |  |  |

4. Scope of Work (30-Day Deliverables)

Important guidance: This scope must be achievable within 30 calendar days. If the work feels larger, it should be reduced or split into more achievable phases.

4.1 In-Scope Deliverables

| Deliverable | Description (What will be built or produced?) | Why this matters |
| --- | --- | --- |
| Deliverable 1 | Develop a Soroban smart contract in Rust for multi-party escrow/milestones | Ensures programmable, trustless payments between enterprises and workers. |
| Deliverable 2 | Integrate stellar-rs with a Stellar Anchor (MoneyGram/Airtm) for on/off-ramps. | Allows workers to access earnings in local currency with near-real-time settlement. |
| Deliverable 3 (optional) | Implement KYC/AML and sanctions screening directly into the Rust interaction logic. | Ensures all disbursements meet regulatory standards by design. |
| Out-of-Scope (Explicitly Not Included) List anything that might be assumed but is not included in this Instaward scope. |  |  |

4.2 Deliverable-Aligned Budget Request

| Requested Budget Amount | Rationale for Budget Request |
| --- | --- |
| $5,000 | Funding covers specialized Rust engineering for Soroban contract optimization and integration with the KYC/Anchor stack |

5. 30-Day Execution Plan & Timeline

5.1 Weekly Breakdown

| Week | Planned Work | Expected Output |
| --- | --- | --- |
| Week 1 | Environment & Smart Contract Scaffolding: Set up the Rust development environment and stellar-cli sandbox. Initialize the soroban-sdk project for multi-party escrow logic. | A version-controlled repository with the initial boilerplate for the Programmatic Payout contract |
| Week 2 | Contract Logic & Optimization: Develop the milestone-based payment logic in Rust. Implement strict compiler optimizations (using opt-level = "z") to ensure the Wasm bytecode remains under the 64KB limit. | An optimized .wasm file and unit tests confirming logic for account balances and escrow triggers. |
| Week 3 | Anchor Integration & Compliance: Integrate stellar-rs to communicate with Horizon. Implement automated KYC/AML checks and sanctions screening within the interaction logic for anchors like MoneyGram. | A backend module capable of querying transaction status and enforcing compliance gates before disbursement. |
| Week 4 | Testing & Performance Audit: Conduct end-to-end tests on the testnet to verify the $\le 5$ minute settlement target. Finalize documentation for the Ambassador Lead review | A technical report and screen-recorded demo showing a successful, compliant payout from escrow to a local anchor. |

6. Evidence of Completion (Required)

Important guidance: Evidence should be clear, verifiable, and easy to review by the Ambassador Chapter Lead with minimal technical expertise.

6.1 Planned Evidence to Be Submitted

| Deliverable | Evidence Type (link, repo, demo, screenshot, doc, tx hash, etc.) | Description |
| --- | --- | --- |
| Deliverable 1 | GitHub Repo & Wasm File | Compiled Rust code and optimized Wasm bytecode ready for deployment. |
| Deliverable 2 | Transaction Hash (TX) | Successful testnet transaction showing a disbursement through a Stellar Anchor. |
| Deliverable 3 | Demo Video / Screenshot | Visual proof of the KYC/AML gate functioning before a payout is triggered. |

6.2 Evidence Verification Checklist (For Ambassador Use)

For each deliverable, the Ambassador Chapter Lead will assess whether evidence is present and sufficient.

| Deliverable | Evidence Present | Evidence Partial | Evidence Missing | Comments |
| --- | --- | --- | --- | --- |
| Deliverable 1 | ☐ | ☐ | ☐ |  |
| Deliverable 2 | ☐ | ☐ | ☐ |  |
| Deliverable 3 | ☐ | ☐ | ☐ |  |

7. Next-Step Alignment

7.1 Anticipated Next Step After Completion

After this Instaward, the most likely next step is:

- Apply to SCF Build Award

☐ Continue development independently

- Apply for a follow-on Instaward (if eligible)

- Seek other ecosystem support

☐ Other:

8. Instawards Constraints Acknowledgement

By submitting this SOW, the Builder acknowledges:

- This scope will be completed within 30 days or less.

- Instawards support execution, not open-ended exploration.

- A project may receive no more than two follow-on Instawards.

- Each Instaward is capped at $5,000.

- Total Instawards funding may not exceed $15,000.

9. Submission Confirmation

Once finalized, this Statement of Work will be submitted by the Ambassador Chapter Lead via the Instawards Airtable submission form for review and approval.